## Slide 1
PowerPoint 3: Constraints
17. Project and programme management
17.1 Principles of project management.

## Slide 2: Objectives
By the end of this session learners should be able to:
discuss examples of constraints on projects, and their implications.

## Slide 3: Constraints
In terms of manufacturing and engineering projects, constraints may be imposed by:
  the customer
  the available resources
  the available time
  the costs of the project
  the available staffing/skills
  benefits to the business.

## Slide 4: Customers
If a project has an external customer, that customer has the final say as to what the deliverables for the project will be. Therefore, if they have a constraint it has to be taken seriously. For example:
they may have high ecological standards that mean only recycled materials can be used
they may have a very particular client in mind so may stipulate exact product design features
they may operate in different geographical regions with different policies and legislation, which may act as constraints on the project.

## Slide 5: Resources
Constraints may include the resources available for the project. For example, software or machinery (a product may need a certain process to manufacture it). If a company does not have the required resources to offer the customer that specific process, they may have to turn down the project unless:
  those resources can be obtained (by investment, training etc)
  the company can suggest an alternative solution for which it does have the resources.

## Slide 6: Time and costs
All projects should be time limited with a beginning and an end. Time is therefore always a constraint in project management.
If there isn’t enough time to plan, design and deliver a product then the project schedule will need to be negotiated.
If a project has a very tight deadline, it might be possible to finish on time if more resources are used (costs may be increased), or if quality is compromised.

## Slide 7: Staffing and skills
Staffing resources can be a constraint. This does not only relate to staff numbers, but also to staff skills. If there is a lack of skills, this may be an opportunity for training and upskilling, if time allows.
Forward-thinking companies will tend to invest in skills training with a view to widening their range of services in the future.

## Slide 8: Benefit to the business
The hardest constraint to analyse is how a given project might benefit the business.
If the proposed project is time consuming and costly there has to be a really good reason to proceed. Internal projects often require a business case to be made as part of the project brief to demonstrate the value of the project to the business.
In some cases a costly and time consuming project may nevertheless be prestigious and have reputational benefits that make it worthwhile completing. From time to time, firms may complete a contract to generate goodwill. For example, keeping a good customer happy in the short term for long-term benefit.

## Slide 9
Any questions?
‘T-LEVELS’ is a registered trade mark of the Department for Education. ‘T Level’ is a registered trade mark of the Institute for Apprenticeships and Technical Education.