## Slide 1
PowerPoint 6: Roles and responsibilities
17. Project and programme management
17.2 Roles and responsibilities in projects

## Slide 2: Objectives
By the end of this session learners should be able to:
describe the responsibilities attaching to different project roles (project and programme managers, team members, stakeholders) and how each contributes to the success of a project.

## Slide 3: The project manager
In a project team, a key role is that of project manager. Project managers have responsibility for the planning and execution of the project by the project team. They coordinate the resources, staff and activities. It is the project manager’s job to ensure the project delivers on time, on budget and that it meets the expected quality standards.
In engineering, a project manager might see a product through development and manufacture, working with various professionals in different fields of engineering and manufacturing from concept to delivery. Some project managers study for professional qualifications such as PRINCE2 or PMP (Project Management Professional). This is not always essential, but excellent communication, organisation and planning skills are.

## Slide 4: Key responsibilities of a project manager
Project manager
Communicate with team members
Communicate with external (eg clients) and internal (eg managers) stakeholders
Ensure agreed processes are followed
Monitor schedules and project progress
Monitor budgets and costs
Create and manage the project plan
Coordinate the activities of the project team
Monitor risks and solve problems
Be familiar with management software
Report project updates to stakeholders
Deliver the project results to time, budget and quality requirements

## Slide 5: The team members
A project team typically contains members from different departments to ensure the right skill set.
Depending on the engineering and manufacturing context, this might include designers, engineers, production staff, manufacturing staff and commercial team members (eg finance or marketing staff). Team members may be working on multiple projects at once.
Each team member is assigned tasks and responsibilities at the planning stage. Accountabilities should be made clear at the outset so everyone in the team knows what they are required to deliver, and by when.
They are responsible for carrying out the work activities, updating the team on their progress, and highlighting any risks or problems with the project manager.

## Slide 6: The stakeholders
A stakeholder is anyone with an interest in the project outcomes.
Stakeholders can range from business leaders to production operatives, clients, users and the public.
The stakeholders will be different for every project. It is important to know who they are at the outset.
The project manager needs to consult and engage with all stakeholders throughout the project.

## Slide 7: The client
The client is the most important stakeholder. They might be someone inside the organisation for internal projects, or an external customer.
Their responsibility is to supply clear and accurate information to the team about their requirements throughout the project.
They may also raise the alarm if anything is straying from their project brief.
The project manager should maintain communication with the client and update them regularly.

## Slide 8: The regulator
In different sectors of engineering and manufacturing, there are regulations that apply which are designed to ensure excellence in safety and quality.
For certain projects, a regulator might be appointed to help steer the project and ensure it is completed to the required standard. As a stakeholder, the regulator might attend project meetings or conduct site visits over the course of the project.
Government projects (eg health, education, transport) are subject to greater controls. The Infrastructure and Projects Authority (IPA) is the government department responsible for overseeing these types of project.
https://www.gov.uk/government/organisations/infrastructure-and-projects-authority

## Slide 9: Key project responsibilities
Communication: strong communication skills throughout the team are fundamental to successful project outcomes.
Monitoring: consistent and thorough oversight by a project manager is not required because team members are not trusted, but to identify problems early.
Planning: although the project manager has primary responsibility for the project plan document, everyone in the team should be responsible for planning their own tasks.
Finance: costs should be carefully managed to ensure projects stay within budget. At times unavoidable extra costs are incurred. The team should have a process for signing off any costs over the budget plan with all stakeholders.
Reporting: team members report to the project manager. The project manager reports to the stakeholders as required.

## Slide 10
Any questions?
‘T-LEVELS’ is a registered trade mark of the Department for Education. ‘T Level’ is a registered trade mark of the Institute for Apprenticeships and Technical Education.