17. Project and programme management

# Worksheet 9: Gantt chart analysis (tutor)

Discussion

Cavalcade Engineering lamp project

Your tutor will lead a discussion of the lamp project in relation to the use of Gantt charts.

The tutor could pose a number of questions that lead to analysis of the chart and to amendments made by the students on their copy. For example:

- Is it easy to see what each employee is doing each week?

- What would happen if Ziggy discovered the equipment was faulty?

- What if Jack, the project leader, was off sick in week 3?

- Do you think Fred will have time to finish the circuit? When is he supposed to finish, according to the chart?