## Slide 1: PowerPoint 8: Project management
PowerPoint presentation
6. Project and change management

## Slide 2: Learning objectives
By the end of this session, learners should be able to:
  Discuss the use of project management approaches in organisations.
  Explain the approaches of different types of methodologies.
  Discuss the types of projects that would use a project management approach.
  Explain the importance of using a suitable project management approach for different types of projects.
  Explain the potential consequences of not following a project management approach.

## Slide 3: What is project management (PM)?
    Project management (PM) is the process of initiating, planning and utilising all the resources required to bring a specific, one-off, time-constrained goal to a successful conclusion.
    Project management processes
      Initiating project.
      Setting deliverables.
      Scoping the project.
      Implementation plan.
      Managing resources.
      Risk management.
      Monitoring and reporting.
    Each project has a very specific purpose, with start and end dates rather than a constant activity or process.

## Slide 4: Why project management is important
    PM is expensive. Each project requires an investment of time, money and materials. If these are not managed properly, projects fail.
    Why PM is important
      Gives direction and leadership.
      Ensures communication routes.
      Plans budget/contingency needs.
      Sets blueprint to meet milestones.
      Aligns team actions and deliverables.
      Ensures project stays on schedule.
      Reduces risk of failure in project delivery.
      Reports lessons learnt for future projects.
    Good PM practice is vital for businesses to get a return on their investment in the successful implementation of a project and the benefits it can bring.

## Slide 5: The project life cycle
The project life cycle has four well known and clearly identifiable phases.
Four phases of project management
  Initiation: sets goals, scope and risks.
  Planning: budget, resources, timeline.
  Implementation: actions, teams, timeline.
  Completion: tracking, hand-over, analysis.
There is a large number of PM methodologies for managers to choose from. These offer tried and tested approaches. Organisations often have a favoured option that is used by its project teams.

## Slide 6: Managing projects – initiation phase
Initiation is the feasibility testing of a project. Stakeholder discussions consider documents, plans and the purpose of the project before any decision to go ahead is taken.
Initiation phase
  Identify the deliverables: the goals.
  Consider the priorities and constraints.
  Scope what is included/not included.
  Consider risks: resources, budget, time.
  Present project proposal documents to clients.
  The project manager will present an overall project proposal to their internal or external ‘clients’. This will set out budgets, timelines and deliverables based on the agreed scope of the project.

## Slide 7: Managing projects – planning phase
The planning phase begins only if and when the project proposal is approved and has been scoped out.
Planning phase
  Create a project blueprint: high-level milestones.
  Create a detailed plan of tasks for each milestone.
  Identify team members responsible for each task.
  Include every resource/information point needed.
  Planning is a constant activity throughout a project. If something doesn’t go according to plan, there is a need to readjust and offer alternative solutions.

## Slide 8: Managing projects – implementation phase
Implementation is when the project team begin the actual work required.
Implementation phase
  Set up tasks and manage team members.
  Move tasks from to do/in progress/done.
  Track progress using preferred methodology.
  Monitor critical path of task to ensure no bottlenecks.
  Communicate project progress regularly with clients.
  The project manager will be constantly evaluating and changing where necessary.
  Materials may not be available, team members may leave and objectives may change.

## Slide 9: Managing projects – completion
When the clients are completely satisfied it is time to handover the final project.
Completion
  Analyse performance against objectives.
  Lessons learnt and what might be improved.
  Handover all project deliverables to clients.
  Team members and other resources released.
  Handover to clients includes any procedural documents, technical support manuals and instructions. Client feedback is collected for use in reviews and marketing.

## Slide 10: Project management methodologies
Businesses and project managers often have a favoured methodology they have tried and know it works for them. Here, we explore four:
  Agile.
  SCRUM.
  PRINCE.
  Six Sigma.
  There are many ways to manage projects, but the central purpose remains the same – complete the project on time, with the necessary resources and within budget.

## Slide 11: Project management methodologies – Agile (1)
What is Agile project management?
It is a way of managing projects using continuous improvement methods to cut costly errors by being interactive, flexible and adaptable throughout the project.
  The values of the AGILE manifesto
  Individuals and actions are valued over processes and tools.
  Working software is valued over comprehensive documentation.
  Customer collaboration is valued over contract negotiation.
  Responding to change is valued over following a plan.
  The AGILE manifesto was originally created to unify the principles of software development, but it has been adopted for many other project management uses.

## Slide 12: Project management methodologies – Agile (2)
  The Agile manifesto sets out 12 principles to guide its users in managing projects.
The 12 principles of Agile | Disadvantages
1. Highest priority is customer satisfaction through early and continuous delivery of software/products. | 7. Working software/product is the most important measure of progress
2. Change is welcome even late in development. Agile processes harness change for competitive advantage | 8. Agile processes promote sustainable progress. Momentum creates a constant pace until completion
3. Deliver working software/products frequently, to test and review with customer feedback | 9. Continuous attention to technical excellence, functionality and good design enhances agility
4. Clients and developers must communicate and work together daily throughout the project | 10. Simplicity is essential. Over complicated processes waste time and resources
5. Team members are motivated individuals and given the trust, support, resources and environments to get the job done | 11. Self-organising teams produce the best designs, solutions and products
6. Face-to-face conversations to convey information directly to the development team for maximum effectiveness | 12. Regular team reviews and reflection to improve effectiveness and adjust behaviours accordingly

## Slide 13: Project management methodologies – Agile (3)
Communication with the client is constant. Changes are identified continuously.
  How Agile works
  Divides project into increments.
  Each increment is a development cycle.
  Development cycles are known as iterations.
  Each iteration lasts 1–4 weeks (non-changeable).
  At the end of each iteration, results are presented to clients.
  Rather than starting with a plan for the final product, development is made through the results presented at the end of each iteration. The final product is a collaborative result not a ‘reveal’ at the end that clients may not like.

## Slide 14: Agile: advantages and disadvantages
  Agile is not suitable for projects where iterations are not feasible; eg marketing planning, or clients who just want to pay for a ‘done for you’ project without involvement. It is important to weigh up the advantages and disadvantages.
Advantages | Disadvantages
Delivers software/products quicker, so clients get value faster | Rapid development means documentation can be neglected, making it difficult for new team members to get up to speed
Wastes less resources by always using up-to-date tasks and information | Difficult to measure progress that is in cycles rather than linear
Designed to respond and adapt to change rapidly | Needs constant communication and collaboration, which takes time and energy
Quicker detection of issues and immediate fixes initiated | No clear project end as iterations can change end goals
Faster turnaround times with incremental changes | Budgets difficult to plan with continuous change processes and no end point

## Slide 15: Project management methodologies – SCRUM (1)
SCRUM is a framework used by project teams to resolve complex projects through its adaptive processes.
SCRUM theory
  Knowledge comes from experience.
  Decisions are based on observations.
  Lean thinking reduces waste.
  Focus is on the essentials.
  Optimises predictability.
  Teams with skills and expertise to do the work.
  SCRUM combines four major elements within an event known as the Sprint.

## Slide 16: Project management methodologies – SCRUM (2)
The Sprint is a container for all four elements of SCRUM. It is a formal process that enables the required transparency to inspect and adapt the artefacts produced by each Sprint.
  Four elements of SCRUM
  Sprint planning: setting the next sprint goal.
  Daily SCRUMs: progress updates on the last 24 hours.
  Sprint review meeting: demo/what got done/not done.
  Sprint retrospective: inspect/adapt/what worked/didn’t work.
  Sprints have fixed lengths of 1–4 weeks for consistency.
  The next new Sprint starts the moment the previous one ends.
Notes: Tutor notes : quoted from the book: Software in 30 Days by Ken Schwaber and Jeff Sutherland – developers of SCRUM

## Slide 17: Project management methodologies – SCRUM (3)
A key factor for SCRUM project management is the, often cross-functional, skilled team members.
  SCRUM team roles
  Scrum master: fully trained; facilitates communications; improves processes; removes barriers.
  Product owner: visionary; ultimate authority of product backlog; prioritises Sprint tasks.
  Developers: self-organised, skilled; experienced; product updates; respond to reviews.
Notes: Tutor notes : quoted from the book: Software in 30 Days by Ken Schwaber and Jeff Sutherland – developers of SCRUM

## Slide 18: Project management methodologies – SCRUM (4)
  SCRUM is related to the Agile methodology and they are often used in tandem. SCRUM has its own advantages and disadvantages.
Advantages | Disadvantages
It is adaptable for projects that need a flexible approach to its potential outcomes | It requires extensive training of the SCRUM master and team members to implement it properly
Encourages creativity in teams working together to analyse and generate ideas | It can be difficult to scale for larger projects
Cost effective in using small teams and lower administrative red tape requirements/less documentation | Organisations may need to restructure and transform their culture to take on SCRUM methodology effectively
Can lead to better quality of work through responsibility and ownership to deliver high-quality results | It has no relation to the project’s final deadline as it works to multiple small deadlines
Improves customer satisfaction with constant internal and external feedback, resulting in customer-led products | Requires operations of small teams of 3–10 and it may be difficult to arrange the workforce in this way
Employee satisfaction improves as full responsibility and trust result in improved confidence and skills | It needs skilled, experienced people, able to work intensively and quickly to achieve tasks for 24-hour reporting

## Slide 19: Project management methodologies – PRINCE (1)
PRINCE is an acronym for PRojects IN Controlled Environments. The most recent version is PRINCE2, which is used globally to manage business projects.
  What is PRINCE2?
  Process-based project management methodology.
  Divides project into manageable-sized stages.
  Planning, organisation and control each stage.
  Flexible for all project sizes, types and scope.
  Used across most industries effectively.
  The flexibility of PRINCE2 means it can integrate with other frameworks such as Agile. Global fame makes it recognised in most project management situations.

## Slide 20: Project management methodologies – PRINCE (2)
  PRINCE was originally developed in the UK to manage government IT projects. After expert reviews and modifications, it was suitable for industry use and was released to the public as PRINCE2.
  The seven principles of PRINCE2
  Continuous business justification: projects must be viable.
  Lessons learned: review prior project; continuous review.
  Define organisation structure: roles and responsibilities known.
  Break into stages: plan, deliver and monitor each defined stage.
  Exception planning: project continues on until metrics deviate.
  Focus on quality of deliverables not the process at expense of outcomes.
  Tailor to suit project needs: scope, resources, value and time are different in every project.

## Slide 21: Project management methodologies – PRINCE (3)
Like many project management methodologies, PRINCE2 has clearly defined roles and responsibilities.
Roles in PRINCE2
Project board:
  paying client – chairs the board.
  senior user – end user of products.
  senior supplier – advises on resource needs.
Project manager: budgets, planning and delivery.
Project team: operators carrying out project tasks.
    Each tier has a specific part to play in the project’s success. They will operate autonomously unless project metrics deviate from planned. By exception, interventions will be initiated to bring project back on track.

## Slide 22: Project management methodologies – Six Sigma (1)
Six Sigma is recognised as a quality improvement tool designed to reduce waste and errors, but it is also a project management methodology.
It begins in project management with some key questions.
Six Sigma for project management
What is the projective objective?
Will this lead to efficiency gains?
Will it develop or need new software?
Is it going to introduce new technology?
Will operations change more than 50%?
    Six Sigma tends to work best for operations with potential to be replicated elsewhere in an organisation.

## Slide 23: Project management methodologies – Six Sigma (2)
The Six Sigma methodology has two sub-processes that can be tailored to different types of projects.
DMAIC – for existing business processes
Define: what is the need?
Measure: how effective is the current process?
Analyse: what data are there to identify defects?
Improve: make changes, achieve project goals.
Control: design a system, keep controls in place.
    For example, the types of project that benefit from this methodology include improve a manufacturing process or find a more efficient production operations benefit from this methodology.

## Slide 24: Project management methodologies – Six Sigma (3)
The second Six Sigma sub-methodology works for processes that don’t currently exist.
DMADV – for new business processes
Define: establish client requirements.
Measure: use data to assess client needs.
Analyse: review data to create goals to meet needs.
Design: new product/service/process to meet needs.
Verify: test the design; deliver to client; monitor its success.
    For example, new product development, creating new business processes or services are the types of project that may benefit from this methodology.

## Slide 25: Project management methodologies – Six Sigma
  Six Sigma is effective in many aspects of project management, but it has some issues to be considered.
Advantages | Disadvantages
Aims to maximise customer satisfaction through innovative solutions | Sticks rigidly to the process, which can kill creativity of ideas or innovation
Quantifiable and proven track record for increase in profits and reduction in costs | Sometimes considered to lack accountability with whole team/workforce approach
Success in all aspects of business metrics – return on investment, return on sales revenues, employee efficiency | Requires several layers of training and expertise to gain the best results
Focuses on process improvement not final outcomes | Can be time consuming to carry out the full process and apply to actual improvements
Focuses on prevention of defects or errors rather than fixing them after going wrong | Creates a heavy demand on resources – staff time, money for training and implementation

## Slide 26: Project management – types of suitable projects
Project management can be classified in several ways, to help identify the most suitable types of projects for the different methodologies.
Project management classifications
Community projects: noise, pollution, local welfare needs.
Public infrastructure: roads, railways, sewers, powerlines.
Business processes: operational methods, productivity levels.
Corporate social responsibility: social housing, waste management.
IT projects: cabling, networks, software development, individual websites.
Manufacturing: food, chemicals, automobiles, aerospace, metal fabrication.
Construction: housing developments, shopping centres, refurbs, new builds.
Research: scientific, economic, environmental, technologic, social, humanities.
    Knowing the type of project will help in selecting the most appropriate methodology.

## Slide 27: Project management approaches
Successful project management is considered to be the art of delivering a project in scope, on time and within budget that delights the client.
Poor or no project management approaches can lead to severe consequences.
Consequences of poor/no project management
Project costs spiral out of control.
Milestones missed through delays.
Project team feels down and demotivated.
Organisational reputation suffers publicly.
Long-term survival of organisation at risk.
    Successful project completion can only be achieved with good project management practices.

## Slide 28: Summary – what we did
  Discussed the use of different project management approaches in organisations.
  Reviewed four different types of methodologies.
  Discussed the types of projects that would use a project management approach.
  Explained the importance of using a suitable project management approach for different types of projects.
  Explained the potential consequences of not following a project management approach.

## Slide 29
Any questions?
‘T-LEVELS’ is a registered trade mark of the Department for Education. ‘T Level’ is a registered trade mark of the Institute for Apprenticeships and Technical Education.